TECHNICAL PRODUCT PLAN

PermitOS Implementation Plan

Shared permitting core, KCMO-first trade packs, and a credible pilot-ready MVP

SCOPE RULE The MVP will be architected to support many contractor types, but it will not implement every trade and jurisdiction at launch. Version 1 will prove the shared platform with one production-quality KCMO trade pack, then add packs through configuration and tested domain rules.

Planning only - no implementation or production changes included

Prepared from the current PermitOS repository and product discussions

# 1. Executive implementation decision

PermitOS should evolve from a report-oriented multi-agent demonstration into a persistent permit-operations workspace. The existing project, file, rules, analysis, approval, audit, and export capabilities should be retained. The new architecture should introduce stable domain records for project facts, candidate permits, permit reviews, requirements, issues, comments, status events, inspections, and trade-pack configuration.

RECOMMENDED PRODUCT SHAPE One shared application, one shared data model, one workflow engine, and a set of jurisdiction-plus-trade packs. Do not fork the application into HVACOS, PlumbingOS, FireOS, and separate city versions.

## MVP launch definition

| Dimension | MVP decision | Extension path |
| --- | --- | --- |
| Jurisdiction | Kansas City, Missouri | KCK/Wyandotte, Johnson County cities, St. Louis |
| Initial trade | Mechanical/HVAC working hypothesis | Electrical, plumbing, fire protection |
| Primary user | Small/mid-size specialty contractor operations | Multi-branch and enterprise permit teams |
| Product boundary | Readiness, packet organization, tracking, comments, inspections | Integrations and assisted submission later |
| Decision model | Rules-first with AI assistance | Outcome-calibrated automation over time |

## MVP user outcome

Create a KCMO project using a guided trade-specific intake.

Upload and classify project documents without needing developer help.

See a source-linked project fact sheet and correct extracted information.

Receive likely permit cards with an explanation of why each applies.

See required, received, missing, uncertain, and not-applicable items per permit.

Assign and resolve issues, collect comments, and record a human review decision.

Export a professional readiness packet and optionally record CompassKC status manually.

Track correction and inspection tasks after submission without claiming municipal integration.

# 2. Current architecture assessment

| Layer | Existing assets | Required evolution |
| --- | --- | --- |
| Frontend | React/Vite, project dashboard, workspace tabs, file uploader, rules editor, analysis, PDF export | Permit workspace, detail panels, comments, tasks, lifecycle timeline |
| API | FastAPI project/case/audit routes and background analysis | Resource-oriented permit, issue, comment, status, and inspection APIs |
| Persistence | SQLite/SQLAlchemy projects, files, cases, audit log | Normalized operational tables; retain immutable analysis snapshots |
| Schemas | Pydantic report/package schemas plus early permit-review schemas | Versioned contracts with provenance, certainty, review state, and lifecycle |
| Knowledge | Austin, Manhattan, Seattle JSON packs | KCMO pack contract, validation tooling, source freshness, trade overlays |
| Analysis | Multi-agent reports, deterministic tools, custom rules, readiness calculation | Four-stage pipeline with deterministic core and bounded AI |
| Operations | Human approval, audit hash, simulated RFI | Real comments/tasks/corrections/inspections; no fake portal state |

REUSE, DO NOT REWRITE The current `shared/schemas/permit_review.py` and `api/services/permit_review_service.py` are useful starting points. Extend them into persistent domain contracts instead of creating a second parallel permit model.

# 3. Target system architecture

The architecture should use a modular monolith for the MVP. FastAPI remains the backend, React remains the client, and one relational database remains the system of record. Domain boundaries should be explicit in code, but separate deployable microservices are unnecessary until scale or team ownership demands them.

| Module | Responsibility | Key rule |
| --- | --- | --- |
| Identity and organizations | Users, organizations, memberships, roles | Tenant scope on every customer record |
| Projects | Customer, site, scope, contacts, trade, target dates | Canonical project ID and jurisdiction |
| Documents | Metadata, versions, storage, classification, requirement matches | Never overwrite; create versions |
| Project facts | Normalized values with source, confidence, review state | Reviewed facts override inferred facts |
| Permit engine | Applicability, requirements, dependencies, status calculation | Deterministic rules are authoritative |
| Review engine | Document mapping, findings, cross-permit checks, readiness | Every output carries provenance |
| Workflow | Issues, assignments, comments, approvals, events, deadlines | State transitions are validated |
| Inspections | Requirements, requests, confirmation, results, reinspection | Manual recording first |
| Knowledge packs | Jurisdiction sources and trade overlays | Schema validated and versioned |
| Reporting | Readiness packet, document index, source appendix | Generated from stored records |
| Audit/observability | Activity log, analysis runs, errors, metrics | No silent mutation or failure |

## Core request flow

Client creates project and selects jurisdiction plus trade profile.

API persists intake data and queues document extraction/classification.

Fact service builds a canonical project profile with source references.

Permit engine loads the active KCMO core pack and mechanical overlay.

Applicability rules create candidate permits and requirement instances.

Review engine maps documents, runs deterministic checks, and invokes AI only for bounded classification/explanation tasks.

Readiness calculator creates permit-level and project-level states.

User reviews facts and findings, comments, resolves issues, and records approval.

Report service exports the stored reviewed state; workflow service tracks later corrections and inspections.

# 4. Domain data model

Operational records should no longer live only inside a case result JSON blob. Analysis snapshots remain valuable for auditability, but current workflow state must be queryable, updateable, permission-controlled, and independently testable.

| Entity | Important fields | Relationship |
| --- | --- | --- |
| Organization | id, name, plan, settings, retention policy | Owns users, projects, templates |
| User / Membership | user, organization, role, status | Role-scoped access |
| Project | customer, address, jurisdiction, project type, trade pack, lifecycle | Parent of all project work |
| ProjectFact | key, typed value, source, confidence, review status, version | Many per project |
| Document | file metadata, type, storage key, current version | Parent of versions |
| DocumentVersion | version, checksum, uploader, extracted text, review state | Immutable file version |
| Permit | permit key, agency, reason, confidence, required, lifecycle | Many per project |
| Requirement | pack rule ID, label, requiredness, status, source ID | Many per permit |
| RequirementMatch | requirement, document version, match type, confidence, reviewer | Join record |
| Finding | severity, rule ID, message, evidence, status, reviewer | Permit or project scoped |
| Issue / Task | title, owner, due date, status, source object | Actionable workflow |
| Comment | author, object type/id, body, resolution state | Contextual feedback |
| StatusEvent | from, to, actor, date, evidence, external reference | Append-only lifecycle |
| Inspection | type, prerequisite, request/confirmed date, result, notes | Permit scoped |
| AnalysisRun | pipeline version, inputs, output snapshot, timings, errors | Audit and regression |
| KnowledgeSource | URL/file, authority, effective date, checked date, hash | Supports rules and evidence |

## Status models

| Object | Recommended statuses |
| --- | --- |
| Requirement | required_missing, received_unreviewed, satisfied, uncertain, not_applicable |
| Permit readiness | ready, missing_documents, needs_review, high_risk |
| Project readiness | ready_to_prepare, needs_more_documents, needs_project_changes, high_submission_risk |
| Permit lifecycle | research, preparing, ready_to_file, submitted, in_review, corrections, issued, inspections, closed |
| Finding | open, accepted, resolved, false_positive, expert_review_required |
| Task | open, in_progress, blocked, completed, cancelled |

# 5. Knowledge-pack architecture

CRITICAL DESIGN CHOICE A pack is not a prompt. It is a versioned, schema-validated bundle of authoritative sources, permit definitions, applicability expressions, requirements, dependencies, inspections, and presentation metadata.

| Pack layer | Contents | Example |
| --- | --- | --- |
| Jurisdiction core | Agency metadata, common sources, lifecycle, portal links, shared terminology | KCMO/CompassKC |
| Trade overlay | Trade intake fields, permit definitions, requirements, inspections, common corrections | Mechanical/HVAC |
| Project overlay | Rules specific to replacement, new installation, remodel, tenant work | Furnace replacement |
| Source registry | URL/file, title, authority, effective/update dates, checksum | KCMO information bulletin |
| UI schema | Question groups, help text, visibility conditions, labels | Equipment and scope questions |
| Test fixtures | Inputs and expected permit/requirement results | Historical project replay |

## Proposed file contract

metadata.json - jurisdiction identity, agencies, coverage, pack version, review owner.

sources.json - authoritative source registry with freshness and hashes.

intake_schema.json - typed fields, validation, conditional visibility, trade help text.

permit_catalog.json - permit definitions, agency, dependencies, lifecycle and inspection references.

applicability_rules.json - deterministic expressions over normalized project facts.

document_requirements.json - required/conditional documents and satisfaction rules.

review_rules.json - deterministic checks, severity, evidence and remediation text.

inspection_requirements.json - prerequisites, sequence and result categories.

fixtures/ - positive, negative, ambiguous, and regression examples.

## Pack validation

JSON Schema/Pydantic validation in CI.

No rule without a source ID unless explicitly marked business workflow guidance.

No active source without authority, checked date, and effective/update information where available.

Every permit has at least one applicability fixture and one non-applicability fixture.

Every conditional requirement has boundary tests.

Pack versions are immutable after release; changes create a new version and changelog.

Projects retain the pack version used for each analysis.

# 6. Analysis pipeline

| Stage | Deterministic responsibility | Bounded AI responsibility |
| --- | --- | --- |
| 1. Intake validation | Types, required fields, jurisdiction/trade eligibility | None |
| 2. Document processing | File safety, checksum, text extraction, page metadata | Document classification and candidate field extraction |
| 3. Fact normalization | Canonical field rules, precedence, conflicts | Map free text to controlled values with confidence |
| 4. Permit detection | Evaluate applicability expressions and dependencies | Explain ambiguous candidates; never silently override rules |
| 5. Requirement matching | Exact metadata and reviewed matches | Suggest document-to-requirement matches |
| 6. Review checks | Rule execution, missing items, cross-field consistency | Summarize evidence and draft plain-language actions |
| 7. Readiness | Fixed aggregation rules | Narrative summary only |
| 8. Human review | Approval and override controls | Draft response content for reviewer approval |

## AI safety and reliability contract

Every AI output includes model/provider, prompt/template version, input references, confidence, and timestamp.

AI suggestions cannot directly mark a permit ready, satisfy a requirement, submit a form, send a message, or change lifecycle state.

Low-confidence extraction creates a review task instead of a guessed fact.

Deterministic validation runs after AI output and rejects invalid schemas.

Customer documents are not used for model training by default.

Prompt and model changes are evaluated against fixed fixtures before release.

The UI visibly distinguishes user-entered, source-derived, AI-inferred, and reviewer-confirmed information.

# 7. Backend implementation plan

| Workstream | Implementation | Primary repository areas |
| --- | --- | --- |
| Schema consolidation | Extend existing permit-review schemas; add provenance, review state, version fields | shared/schemas |
| Database migration | Add normalized tables while preserving PermitCase snapshots and audit logs | api/models.py, migrations |
| Pack loader | Typed loader, inheritance/overlay merge, version pinning, validation | shared/tools/knowledge.py, new shared/knowledge |
| Pipeline orchestration | Create staged job with persisted progress and idempotent reruns | api/services, shared/agent_logic |
| Permit engine | Applicability evaluator, dependencies, requirement instantiation | api/services/permit_review_service.py |
| Workflow service | Issues, comments, approvals, status transitions, inspections | new api/services modules |
| API resources | REST endpoints for facts, permits, requirements, issues, comments, events, inspections | api/routes |
| Reporting | Generate readiness packet from reviewed operational records | report service and web export |
| Audit | Append-only domain events and analysis run metadata | existing audit service plus event helpers |

## Recommended API surface

| Method and route | Purpose |
| --- | --- |
| POST /projects | Create guided project |
| GET/PATCH /projects/{id}/facts | Review and correct normalized facts |
| POST /projects/{id}/documents | Upload a document version |
| POST /projects/{id}/analyses | Start idempotent staged analysis |
| GET /projects/{id}/analyses/{run} | Progress, stage errors, output snapshot |
| GET /projects/{id}/permits | Permit workspace data |
| PATCH /permits/{id} | Allowed lifecycle or reviewer changes |
| GET/PATCH /permits/{id}/requirements | Requirement review and applicability |
| POST/PATCH /projects/{id}/issues | Create, assign and resolve issues |
| POST/PATCH /objects/{type}/{id}/comments | Contextual feedback |
| POST /permits/{id}/events | Record external submission/review events |
| POST/PATCH /permits/{id}/inspections | Inspection workflow |
| POST /projects/{id}/review-decisions | Approve/request changes/escalate |
| GET /projects/{id}/reports/readiness | Generate reviewed report |

## API principles

Every write checks organization, role, object state, and optimistic concurrency/version.

Mutations return the updated resource and append an audit event.

Analysis endpoints are idempotent by input hash and pack version where safe.

External references such as CompassKC URLs are stored as user-recorded evidence, not represented as synchronized data.

Errors expose a stable code, human message, correlation ID, and retryability flag.

# 8. Frontend implementation plan

Keep the current AppShell and project workspace. Replace the analysis-centric mental model with a project command center while preserving analysis history as a supporting view.

| Surface | Required components | Behavior |
| --- | --- | --- |
| Portfolio | Metric cards, filters, attention queue, project table/cards | Prioritize next action and aging |
| New project | Trade-aware wizard, jurisdiction guardrails, contact/scope sections | Progressive disclosure from pack UI schema |
| Project header | Lifecycle, readiness, owner, due date, next action | Stable across tabs |
| Facts | Source-linked fact rows, confidence, edit/review control | Reviewer-confirmed state visible |
| Permits | Permit grid, status badges, checklist completion, dependency indicators | Cards open detail drawer/page |
| Permit detail | Why applicable, requirements, documents, findings, tasks, evidence, history | Single operational workspace |
| Documents | Versions, types, extraction state, matches, preview/download | No filename-only management |
| Issues/comments | Contextual thread, assignee, due date, resolution | Usable for professor and pilot feedback |
| Timeline | Analysis, review, submission, correction, inspection and closeout events | Chronological and filterable |
| Reports | Preview, reviewer state, source appendix, export | No report from unreviewed state without warning |

## Frontend state approach

Continue Zustand for client UI state, but use a server-state library or disciplined query layer for API caching and invalidation.

Use generated TypeScript types from OpenAPI or a shared schema pipeline to eliminate drift from Pydantic contracts.

Use route-level error boundaries and explicit loading, empty, partial, stale, and failed states.

Store filters in the URL where sharing or browser navigation matters.

Make feedback/comments keyboard accessible and tied to stable object IDs.

Design responsive layouts for office laptop/tablet use; mobile can support status/comments but not full document review in MVP.

# 9. Authentication, security, and data handling

| Control | MVP implementation |
| --- | --- |
| Authentication | Managed identity provider or proven library; email verification; reset; session expiry |
| Authorization | Organization-scoped RBAC: admin, manager, reviewer, contributor, viewer |
| Tenant isolation | organization_id in every customer-domain table plus enforced query scope |
| File storage | Private object storage; signed URLs; MIME/size validation; checksum; malware scanning path |
| Secrets | Environment/secret manager; never browser or repository |
| Encryption | TLS in transit; managed encryption at rest |
| Audit | Append-only events for access-sensitive and decision actions |
| Retention/deletion | Organization policy; project export and deletion workflow |
| AI data | No training by default; provider terms documented; redact unnecessary identifiers |
| Backups | Automated database/object backup plus restore test |
| Legal boundary | Visible product disclaimer and review responsibility; no approval guarantee |

# 10. Testing and quality strategy

| Test layer | Coverage |
| --- | --- |
| Schema/pack tests | Validation, source references, pack merge, version pinning |
| Rule unit tests | Applicability, requirements, dependencies, readiness boundaries |
| Pipeline tests | Stage inputs/outputs, idempotency, partial failure, retry |
| API tests | Permissions, state transitions, validation, concurrency, audit events |
| Frontend component tests | Permit cards, fact review, requirement statuses, error/empty states |
| End-to-end tests | Create project through reviewed export; correction and inspection paths |
| AI evaluation | Extraction accuracy, invalid output, low-confidence behavior, regression fixtures |
| Historical replay | Known KCMO examples compared with expected permit paths and documents |
| Security tests | Tenant separation, authorization matrix, upload validation, signed URL expiry |
| Accessibility | Keyboard flow, focus, labels, contrast, error association, screen-reader semantics |
| Performance | Upload size, pipeline duration, polling/events, portfolio load |
| Operational acceptance | Backup restore, job retry, error alert, migration rollback rehearsal |

## Release gates

Clean reproducible backend and frontend build from documented setup.

Automated tests runnable in CI without local secrets.

Zero known tenant-isolation or authorization defects.

All active KCMO mechanical rules have sources and fixtures.

Two demo projects complete end to end without manual database edits.

No silent pipeline failures; partial failures show a recoverable action.

Reviewer can correct facts, comment, resolve issues, and export a reviewed report.

Disclaimers and expert-escalation states are visible in product and export.

# 11. Deployment and observability

| Area | Plan |
| --- | --- |
| Environments | Local, test/CI, staging, production with separate databases and storage |
| Deployment | Containerized API and web; managed PostgreSQL; private object storage |
| Background work | Durable queue/worker or database-backed jobs; no critical in-process background tasks |
| Configuration | Typed environment settings; pack version and feature flags |
| Logs | Structured JSON with project-safe IDs, correlation ID, stage and error code |
| Metrics | Analysis duration/success, extraction review rate, readiness outcomes, API errors, queue age |
| Alerts | Pipeline failure spikes, stuck jobs, storage/database errors, authentication anomalies |
| Product analytics | Funnel events that avoid sensitive document content |
| Database migrations | Forward migration, tested rollback/repair plan, backups before risky changes |

# 12. Phased build plan and dependencies

The phases below describe dependency order, not a calendar commitment. A phase exits only when its acceptance criteria pass.

| Phase | Scope | Exit criterion |
| --- | --- | --- |
| 0. Baseline reliability | Reproducible setup, CI, build/test repair, staging, error contract | Current product runs reliably from clean checkout |
| 1. Product contracts | Scope lock, domain model, status machine, pack schema, API contract | Schemas reviewed before UI expansion |
| 2. KCMO mechanical pack | Sources, intake schema, permits, requirements, fixtures | Pack validates and passes historical fixtures |
| 3. Persistent permit domain | Migrations, services, APIs, audit events, analysis snapshots | Permit workspace state is queryable and editable |
| 4. Four-stage pipeline | Facts, detection, per-permit review, cross-permit checks, readiness | Deterministic and AI boundaries verified |
| 5. Permit workspace UI | Facts, cards, detail, documents, issues, comments, report | First-time user completes demo unaided |
| 6. Pilot operations | Manual external status, correction log, inspection checklist, feedback capture | Free pilot can be operated without spreadsheets |
| 7. Security and launch hardening | Auth/RBAC, tenant isolation, storage, backup, observability, privacy | Pilot data can be handled responsibly |
| 8. Validation and iteration | Professor review, historical replay, contractor pilots, measured defects | Evidence supports second trade pack |
| 9. Pack expansion | Electrical or plumbing selected from demand; reuse core and pack tooling | Second pack ships without core fork |

# 13. Detailed deliverables by repository area

| Repository area | Planned deliverables |
| --- | --- |
| shared/schemas | Consolidated facts, permits, requirements, findings, workflow, inspection, provenance and version schemas |
| shared/knowledge | Pack loader, schema validator, overlay resolver, version hash, source freshness checker |
| knowledge/missouri/kansas_city | KCMO core plus mechanical overlay, sources, fixtures and changelog |
| api/models.py + migrations | Normalized organization, project-domain and workflow tables |
| api/services | Fact, permit, review, workflow, comment, status, inspection, reporting services |
| api/routes | Resource APIs with role and state validation |
| shared/agent_logic | Stage orchestration, bounded AI adapters, deterministic post-validation |
| web/src/types and api | Generated or contract-aligned types and query functions |
| web/src/components/permits | Grid, card, detail, requirements, evidence and status components |
| web/src/components/workflow | Issue list, comment thread, timeline, review decision, inspection controls |
| web/src/pages | Portfolio, guided intake, project command center |
| tests | Pack fixtures, rule/pipeline/API/UI/E2E/security/accessibility coverage |
| docs | Architecture decision records, pack authoring guide, pilot runbook, data-handling policy |

# 14. Explicit non-goals for the MVP

Complete coverage for every contractor, project type, or KCMO permit.

Kansas City, Kansas, Johnson County, greater Kansas, and St. Louis rules in the same initial release.

Autonomous CompassKC login, scraping, filing, payment, messaging, or inspection booking.

Professional code compliance certification or guaranteed municipal approval.

Automated signed/sealed document creation.

Deep CAD/BIM review or full plan markup.

Enterprise billing, procurement, SSO, or every external integration.

Microservices, event streaming infrastructure, or premature multi-region deployment.

A separate frontend/backend codebase for each trade pack.

# 15. MVP definition of done

FINAL ACCEPTANCE PermitOS is MVP-ready when a small KCMO mechanical contractor can create a project, provide facts and files, understand the likely permit path and missing requirements, collaborate with a reviewer, export a source-backed packet, and track corrections/inspections - with reliable builds, tests, security boundaries, and honest uncertainty.

| Category | Definition of done |
| --- | --- |
| Product | Complete guided happy path and incomplete/risk path |
| Knowledge | Reviewed KCMO mechanical pack with source registry and regression fixtures |
| Accuracy | No unsupported requirement presented as authoritative; uncertainty is explicit |
| Workflow | Comments, tasks, review decisions, status events and inspections persist |
| Technical | Clean build, CI tests, durable jobs, migrations, staging and observability |
| Security | Authentication, RBAC, tenant scope, private file access and deletion path |
| Evidence | Every finding and requirement traces to facts, rule version and source |
| Validation | Trusted reviewers and historical replays completed; pilot defects logged |
| Go-to-market | Demo, sample report, pilot scope, privacy statement and feedback process ready |

# 16. Decisions required before implementation starts

Confirm KCMO as the first jurisdiction and archive the Seattle-first plan as a previous option rather than implementing both.

Confirm the first trade pack after short discovery; mechanical/HVAC remains the leading hypothesis.

Choose whether early pilots are single-organization or require multi-tenant authentication from day one.

Select the managed database, object storage, identity provider, and background-job approach.

Name a domain reviewer responsible for approving the first pack's sources and rules.

Approve the normalized data model and API contract before building the new dashboard.

Define the product's legal wording for readiness, review, filing responsibility and professional escalation.

# Appendix A - Architecture principles

Configuration over forks: new trades and jurisdictions extend packs, not application codebases.

Rules before generation: deterministic applicability and readiness remain inspectable.

Provenance everywhere: facts, requirements, findings and decisions retain sources and versions.

Human control at external boundaries: filing, payment, representations and communications require authorized approval.

Uncertainty is data: ambiguous and low-confidence states are first-class, not hidden errors.

Operational state is normalized: snapshots support audit, but JSON blobs do not run the workflow.

Modular monolith first: clear boundaries without unnecessary distributed-system complexity.

Measure outcomes: build around time saved, corrections, completion, and review quality rather than AI activity.

# Appendix B - Planning assumptions

The existing React/FastAPI/SQLAlchemy stack remains in place.

PostgreSQL and private object storage replace local-only persistence for hosted pilots.

The initial KCMO workflow records CompassKC activity manually; portal integration is not implied.

Domain experts review sources and edge cases, but the product does not require a full-time expert for every routine project.

The current permit-card schema is a foundation, not a completed end-to-end implementation.

This document is an implementation plan only; no source code or production data was changed as part of this deliverable.